# Yumi Book App — Timeline

Forward-looking document. Companion to book-app-spec.md and book-app-buildlog.md. Update this as the project moves. Calendar section for time, Stage section for progress.

## Project Status (snapshot — update this every time you touch the doc)

- Last updated: [DATE]

- Current phase: Pre-build (spec locked, voice document not yet written)

- Current stage: Stage 0 — Yumi voice document

- Next milestone: Stage 1 kickoff

- Blockers: None / [list]

- Open questions from spec §17: [count remaining]

## How This Doc Works

This document has two views of the same project:

- Stages section — what you're building, in order. Check off as you go.

- Calendar section — when it happens, roughly. Fill in as the work happens.

- Future ideas parking lot — capture anything that doesn't fit yet, don't lose it.

- Decisions deferred — open questions logged so they don't get forgotten.

- Weekly ritual — accountability for solo work.

- First 100 readers plan — distribution thinking before you need it.

- Landing page checklist — pre-launch surface.

## Stages — Progress View

Order from spec §16. Update status as work progresses.

### Stage 0 — Yumi Voice Document

- Status: Not started

- What it is: Single markdown file defining Yumi's tone, redirects, persona anchors. The canonical voice doc Yumi loads at runtime.

- Why first: Everything downstream depends on Yumi feeling right. Voice quality is the bottleneck for the whole app.

- Success criteria: A document Preston could hand to a stranger and have them understand who Yumi is and how she talks.

- Notes: _____

### Stage 1 — Foundation

- Status: Not started

- What it is: state.js + integrations.js skeleton, Firebase project (new, separate), auth (Google sign-in primary), Open Library + Google Books integration

- Dependencies: Stage 0 complete; Firebase project created; Google Books / Open Library API keys

- Success criteria: A user can sign in with Google. The app can fetch a book by ISBN. State syncs to Firebase.

- Notes: _____

### Stage 2 — Yumi Brain Online

- Status: Not started

- What it is: yumi-brain.js + yumi-ui.js working with Netlify proxy function. Voice document loaded. Voice input prominent.

- Dependencies: Stages 0–1 complete; Netlify Function deployed with ANTHROPIC_API_KEY

- Success criteria: A user can have a real conversation with Yumi. Voice and text input both work. Yumi's tone matches the voice document.

- Notes: _____

### Stage 3 — Reading Practice (private side)

- Status: Not started

- What it is: Book capture (camera + ISBN + manual), shelves (status + custom tag-based), the Notebook (quotes / concepts / things learned). All private. Pre-social.

- Why before social: Prove the user-Yumi-book triangle works before adding other users. The app must already be valuable for one person alone.

- Success criteria: A solo user can read a book end to end through the app — capture, shelve, take notes, talk to Yumi — and feel the practice is supported.

- Notes: _____

### Stage 4 — Pedagogy Layer

- Status: Not started

- What it is: Reviews, Reading Notes, Essays. Yumi-scaffolded review composer. Conversation-to-Q&A shaping.

- Dependencies: Stages 0–3 complete

- Success criteria: A user can finish a book and produce a publishable review or reading note that feels real, not formulaic.

- Notes: _____

### Stage 5 — Learning Arcs

- Status: Not started

- What it is: arcs.js. Arc creation flow (Yumi proposes books). Inter-book reflection. Arc completion synthesis. Arc data as first-class object.

- Dependencies: Stages 0–4 complete

- Success criteria: Preston can create an arc, work through it, and produce a completion artifact he'd actually publish. Then his dad can do the same.

- Notes: _____

### Stage 6 — Social Layer

- Status: Not started

- What it is: Publish controls (per-item consent), follow, comment, message, save, fork. Depth indicator. No likes/reposts.

- Dependencies: Stages 0–5 complete; multi-user content exists to interact with

- Success criteria: Two users can find each other's published work and connect through it. Privacy controls visible per-item.

- Notes: _____

### Stage 7 — Discovery

- Status: Not started

- What it is: Book pages with engagement chorus. Author pages. Yumi-curated activity feed. Search across books / authors / users / arcs / reviews / Notebook.

- Dependencies: Stages 0–6 complete

- Success criteria: A new user opening any book in the app can immediately see what readers have made of it. Search returns useful results across all surfaces.

- Notes: _____

### Stage 8 — Bookselling, Recaps, Polish

- Status: Not started

- What it is: Bookshop.org affiliate integration (per-arc storefronts, "buy this book" CTAs), Amazon fallback, weekly/monthly/yearly recaps, design polish, empty states, error states, undo affordances.

- Dependencies: Stages 0–7 complete; Bookshop.org affiliate account; Amazon Associates account

- Success criteria: The app feels finished. A user could share it without apology.

- Notes: _____

### Stage 9 — Phase 1 Launch

- Status: Not started

- What it is: 1–3 testers onboarded manually (Preston's father + 0–2 trusted others). First real users. First real Yumi observation cycle. Buildlog and Yumi-observation journal active.

- Dependencies: Stages 0–8 complete

- Success criteria: Each Phase 1 tester completes at least one book end-to-end through the app and produces a published artifact (review, reading note, or arc completion). Voice quality holds across users. Bugs that emerge get logged in the buildlog.

- Notes: _____

## Post-v1 Stages (sketch — refine when closer)

### Phase 2 expansion (10–25 testers)

- Stripe integration activation

- Cohort tier soft launch

- First paid cohort run by Preston

- First-100-readers plan execution begins

### Phase 3 expansion (broader invite-only)

- Classroom mode introduced

- Pedagogy templates (informed by Phase 1–2 data)

- Vocab builder

- Full accessibility audit

### Phase 4 (public)

- Public publishing surfaces / SEO landing pages (revisit decision)

- Native mobile apps (consideration)

- Internationalization (consideration)

## Calendar — Time View

Fill in as the work happens. Don't overcommit. Months are flexible — these are not deadlines.

### 2026

#### April

- Spec locked. Timeline + buildlog created.

#### May

#### June

#### July

#### August

#### September

#### October

#### November

#### December

### 2027

## Decisions Deferred

Open questions that are blocking nothing right now but should not be lost. Add and resolve as you go.

| Question | Logged | Resolved | Resolution |
| --- | --- | --- | --- |
| Voice document — does the canonical Yumi voice doc exist or is it Stage 0? | [DATE] | [DATE or "open"] | _____ |
| Domain — own domain or Netlify subdomain for Phase 1? | [DATE] |  | _____ |
| App name — "Yumi Book App" is working title; final name? | [DATE] |  | _____ |
| Tester onboarding — manual or self-serve invite link? | [DATE] |  | _____ |
| Books module from HQ — lift-and-adapt or rewrite clean? | [DATE] |  | _____ |
| Bookshop.org affiliate account — does Preston have one? | [DATE] |  | _____ |
| Amazon Associates account — does Preston have one? | [DATE] |  | _____ |
| Stripe account — create now or at Phase 2? | [DATE] |  | _____ |

## Future Ideas Parking Lot

Anything that doesn't fit current scope but shouldn't be lost. No prioritization here — just capture.

## Weekly Ritual (accountability)

Solo-developer projects die from drift, not from technical failure. Run this every Sunday (or whatever day works):

Three questions:

- What did I ship this week?

- What's blocking me?

- What's the one thing I'm doing next week?

Where to write the answers: in the buildlog, dated entry. Keep them short. The point is the ritual, not the prose.

Optional but recommended: a 30-minute check-in with your dad (or Rosie or Chris) on Sunday evening. Read each other your three answers. Hold each other to the next-week commitment.

## First 100 Readers Plan

Phase 1 is 1–3 testers. Phase 2 is 10–25. Then there's a gap between Phase 2 and a real audience. This section is where you plan the next 75 before you need them.

Write this section before Phase 2 ends. Don't scramble.

Channels to consider:

- EdD cohort and academic network at SMU

- Educational community Preston is already in

- Black feminist / critical pedagogy reading circles online

- Roland Blair content brand audience (when active)

- A launch essay published somewhere with reach (Substack, Medium, journal)

- Word of mouth from Phase 1–2 testers

- A landing page with waitlist (see next section)

Questions to answer here when you start filling it in:

- Who are the next 75 readers, by name or by community?

- What's the one essay or post that introduces the app to people who don't know you?

- What's the friction point between hearing about it and signing up?

- What do new readers see in their first five minutes?

Status: Not started. Revisit at Stage 8 or end of Phase 1.

## Landing Page Checklist

Pre-launch surface. Does not require the app to exist. Could be one HTML page on Netlify, deployed alongside the eventual app.

Functions it serves:

- Explains the thesis to anyone who asks "what are you building?"

- Captures emails for waitlist

- Hosts the public privacy/data philosophy document

- Anchors the brand identity (typography, voice, position) before there's a product

Minimum content:

- Headline that names the position (something pointing at "reading as a practice of becoming," not "yet another book app")

- Short paragraph on what the app is and why it exists

- One paragraph on what it explicitly is NOT (anti-summary, anti-engagement-metrics)

- Email capture for waitlist

- Link to data philosophy doc

- Link to a representative essay (if Roland Blair has one published)

Status: Not started. Could be a single-day build any time. Earlier is better — gives the brand a place to live before the app exists.

## Companion Documents

- book-app-spec.md — the locked feature/architecture spec

- book-app-buildlog.md — backward-looking session log (decisions, changes, lessons)

- yumi-voice-document.md — Stage 0 deliverable; Yumi's canonical voice (does not exist yet)

- yumi-observation-journal.md — Preston's private notes on what Yumi is actually saying during testing; voice drift watch (does not exist yet, start at Stage 9)

- data-philosophy.md — public-facing privacy and data position; lives on the landing page eventually (does not exist yet)

## Notes